# DWA V&V System — Design Amendment 001

Amendment No:

001

Date:

24 March 2026

Source:

Client feedback session

Status:

Applied

Applies to:

Solution Design Document v1.0, Data Models, Architecture Diagrams

## Summary of Changes

| # | Change | Type | Impact |
| --- | --- | --- | --- |
| 1 | WARMS integration removed — all data via eWULAAS | Removed | High — integration architecture |
| 2 | Water user input capability across all control points | Additive | Medium — workflow + portal |
| 3 | V&V case number auto-generation (business rule TBD) | Additive | Low — new field on FileMaster |
| 4 | Property subdivision/consolidation status tracking | Additive | Medium — data model + UI |
| 5 | Protest renamed to Appeal/Objection | Rename | Medium — model, DB, views, docs |
| 6 | HDI indicator on user profiles | Additive | Low — new boolean field |

## Change 1: WARMS Integration Removed

Removed WARMS system integration is no longer required

Rationale: The V&V system will now receive all required data (property data, WARMS registration numbers, owner data) from eWULAAS. V&V output (ELU determinations) will be pushed back to eWULAAS. There is no direct WARMS integration.

### Before

- WARMS → V&V: Daily batch import (new records, ownership changes)

- V&V → WARMS: Real-time API call on Letter 3 issuance (update ELU volumes)

- V&V → eWULAAS: On-demand pre-population for licence applications

### After

- eWULAAS → V&V: Inbound data feed (property data, WARMS reg numbers, owner data)

- V&V → eWULAAS: Outbound ELU output (on Letter 3 / ELU confirmation)

- No WARMS integration

Affected artefacts: 13-external-integrations.mmd [AMENDED],

01-system-architecture.mmd [AMENDED],

Design Document §8 External Integrations

## Change 2: Water User Input Across All Control Points

Additive Workflow must support water user inputs at any control point

Rationale: DWS officials may not have all required information at certain control points. Water users must be able to submit supporting information (documents, evidence, responses) via the public portal or other communication channels. This applies across all CPs, not just during the Section 35 letter process.

### New Entity: WaterUserInput

| Field | Type | Description |
| --- | --- | --- |
| InputId | Guid (PK) | Primary key |
| FileMasterId | Guid (FK) | Which V&V case this relates to |
| PublicUserId | Guid? (FK) | External user who submitted (nullable if submitted via other means) |
| ControlPoint | string | Which CP this input relates to (e.g. "CP06", "CP09") |
| InputType | string | Document ¦ Comment ¦ Evidence ¦ Response |
| Description | string | Description of the submitted information |
| SubmittedDate | DateTime | When it was submitted |
| Status | string | Pending ¦ Reviewed ¦ Accepted ¦ Rejected |
| ReviewedById | Guid? (FK) | DWS official who reviewed it |

Affected artefacts: erd-04-case-management-and-workflow.mmd [AMENDED],

02-workflow-phases.mmd [AMENDED], 12-public-portal.mmd [AMENDED],

Design Document §5 Workflow Engine, §7 External Portal

## Change 3: V&V Case Number Auto-Generation

Additive New CaseNumber field on FileMaster

Rationale: A V&V case number will be auto-generated based on a business rule still to be furnished by DWS. This is distinct from the WARMS RegistrationNumber.

### Model Change

FileMaster.CaseNumber — nullable string, will be populated by the system once the business rule is defined.

Affected artefacts: Models/FileMaster.cs, erd-04-case-management-and-workflow.mmd [AMENDED]

, Design Document §4 Data Model

## Change 4: Property Subdivision & Consolidation

Additive Property status tracking and parent-child lineage for subdivided/consolidated properties

Rationale: When a property is subdivided, the original property record is maintained with status "Subdivided" and new property records are created inheriting selected attributes. When multiple properties are consolidated, a single new property is created and the originals are marked "Consolidated".

### New Fields on Property

| Field | Type | Description |
| --- | --- | --- |
| PropertyStatus | string? | Active ¦ Consolidated ¦ Subdivided |
| ParentPropertyId | Guid? (FK, self-ref) | Points to the original property before subdivision/consolidation |

### Behaviour

- Subdivision: Original property → status = "Subdivided". New child properties created with ParentPropertyId pointing to original. Child properties inherit: SGCode prefix, WMA, QuaternaryDrainage, Address.

- Consolidation: Original properties → status = "Consolidated". One new child property created. Each original's PropertyStatus set to "Consolidated". The new property's ParentPropertyId references one of the originals (or a separate consolidation record).

Affected artefacts: Models/Property.cs, erd-02-property-and-ownership.mmd [AMENDED], Design Document §4 Data Model, §6 Property Management

## Change 5: Protest Renamed to Appeal/Objection

Rename All references to "Protest" changed to "Objection" (or "Appeal/Objection" in user-facing text)

Rationale: Client prefers the terminology "Appeal" or "Objection" over "Protest", particularly where V&V has been finalised.

### Entity Renames

| Before | After |
| --- | --- |
| Protest | Objection |
| ProtestId | ObjectionId |
| ProtestDocument | ObjectionDocument |
| DbSet<Protest> Protests | DbSet<Objection> Objections |
| DbSet<ProtestDocument> ProtestDocuments | DbSet<ObjectionDocument> ObjectionDocuments |

Affected artefacts: Models/Protest.cs → renamed content, Models/ProtestDocument.cs → renamed content, DatabaseContexts/ApplicationDBContext.cs, erd-06-public-portal.mmd [AMENDED], 12-public-portal.mmd [AMENDED], 01-system-architecture.mmd [AMENDED], All unit tests referencing Protest, Design Document §7 External Portal

## Change 6: HDI Indicator on User Profiles

Additive HDI (Historically Disadvantaged Individual) boolean indicator

Rationale: DWS requires tracking of HDI status for reporting and transformation monitoring. HDI refers to Black people and women in South Africa, as defined in relevant legislation.

### Fields Added

| Entity | Field | Type |
| --- | --- | --- |
| PublicUser | IsHDI | bool (default false) |
| PropertyOwner | IsHDI | bool (default false) |

Affected artefacts: Models/PublicUser.cs, Models/PropertyOwner.cs, erd-02-property-and-ownership.mmd [AMENDED], erd-06-public-portal.mmd [AMENDED], Design Document §4 Data Model

## Amended Diagrams Index

The following diagrams have been amended in-place with [AMENDED 2026-03-24] annotations. Updated SVG renders are in docs/diagrams/svg/.

| Diagram | Changes Applied |
| --- | --- |
| 01-system-architecture.mmd | Protest→Objection rename in portal DB section |
| 02-workflow-phases.mmd | Water User Input annotation box added to Phase 2 |
| 12-public-portal.mmd | Protest→Objection; Water User Input capability added |
| 13-external-integrations.mmd | WARMS removed; eWULAAS made bidirectional |
| erd-02-property-and-ownership.mmd | Property status/lineage; HDI indicator on PropertyOwner |
| erd-04-case-management-and-workflow.mmd | CaseNumber on FileMaster; WaterUserInput entity |
| erd-06-public-portal.mmd | Protest→Objection; HDI on PublicUser |

## Outstanding Items (Pending Client Input)

| Item | Status | Notes |
| --- | --- | --- |
| V&V case number business rule | Awaiting specification | CaseNumber field added but generation logic pending |
| Property attribute inheritance rules for subdivision | Awaiting specification | Which attributes inherit to child properties needs defining |
| eWULAAS data feed format and schedule | Awaiting specification | API contract / file format for inbound data from eWULAAS |

Amendment 001 — Applied 24 March 2026. Prepared by the V&V System development team.